LearnInsight AI

Product Requirements Document (PRD)

Version 1.0  |  AB Talks 60-Day Claude AI Challenge  |  10-Day Capstone

# 1. Overview

LearnInsight AI is an AI-powered learning workspace that converts static study material — PDF, DOCX, and TXT files — into a complete, structured learning experience. Instead of simply summarizing a document, the platform generates five distinct learning artifacts from a single upload: a Summary, a Simplified Explanation, a Quiz, a set of Flashcards, and structured AI Notes. All generated materials are organized in a clean, SaaS-style dashboard that maintains a history of previously processed documents.

The product is built as a capstone project within a 10-day sprint, following a real software development lifecycle: Requirements → Design → Setup → Implementation → Testing → Deployment → Maintenance.

# 2. Problem Statement

Students, self-learners, and professionals frequently work with dense study material — textbooks, research papers, lecture notes, and reports — but converting that raw material into something actually usable for learning (a quick summary, an easier explanation, practice questions, revision flashcards) is manual, repetitive, and time-consuming. Existing tools typically solve only one piece of this problem (e.g., a summarizer, or a flashcard app) and require the learner to stitch multiple tools together.

LearnInsight AI addresses this by turning a single document upload into a complete, ready-to-use study kit in one workflow.

# 3. Target Users

- Students preparing for exams who need to quickly digest textbook chapters or lecture notes.

- Self-learners and career-changers working through technical or professional material.

- Professionals who need to quickly extract key points and simplified explanations from lengthy reports or documents.

- Recruiters and hiring managers evaluating this project as a portfolio piece (a secondary but important audience for this capstone).

# 4. Goals & Success Metrics

## Product Goals

- Allow a user to upload a PDF, DOCX, or TXT file and receive AI-generated learning material within a reasonable processing time.

- Generate five distinct, genuinely useful learning artifacts per document: Summary, Simplified Explanation, Quiz, Flashcards, AI Notes.

- Provide a simple dashboard where users can view their upload history and revisit previously generated materials.

- Present the entire experience with clean, professional, SaaS-quality UI/UX.

## Capstone Success Criteria (Day 10)

- A fully deployed, publicly accessible v1.0 (frontend on GitHub Pages, backend on Render).

- All five AI features work reliably end-to-end for PDF, DOCX, and TXT uploads.

- The history dashboard correctly reflects previously processed documents.

- No critical bugs in the core upload-to-results flow.

- A polished README, working demo, and pitch deck ready to present or share with recruiters.

# 5. Scope

## 5.1 In Scope — v1.0

| Area | v1.0 Scope |
| --- | --- |
| Supported Input Formats | PDF, DOCX, TXT |
| AI-Generated Outputs | Summary, Simplified Explanation, Quiz, Flashcards, AI Notes |
| Dashboard | Simple history view of uploaded documents and their generated materials |
| AI Provider | Google Gemini API (free tier) |
| User Accounts | Not included — single-user / local-demo experience |
| Hosting | Frontend: GitHub Pages. Backend: Render (free tier) |

## 5.2 Out of Scope — Future Roadmap

- YouTube video transcript support

- PPT / PowerPoint file support

- AI Chat with Documents (conversational Q&A over uploaded content)

- Mind Maps / visual concept maps

- Progress Tracking across study sessions

- Advanced Analytics (study habits, performance trends)

- User authentication and multi-user accounts

# 6. Feature Requirements

## 6.1 Document Upload

- User can upload a single file in PDF, DOCX, or TXT format.

- System validates file type and size before processing.

- Clear error messaging for unsupported formats or files that fail to parse.

## 6.2 Summary Generation

- AI generates a concise summary capturing the core content of the document.

- Summary length should scale reasonably with document length.

## 6.3 Simplified Explanation

- AI rewrites complex content in plain, beginner-friendly language.

- Distinct in tone and depth from the Summary — this is an explanation, not a shorter version of the same text.

## 6.4 Quiz Generation

- AI generates multiple-choice questions based on the document content.

- Each question includes the correct answer and, where possible, a brief explanation.

- User can attempt the quiz interactively and see a score.

## 6.5 Flashcards

- AI generates a set of question/answer or term/definition flashcards from the content.

- User can flip through flashcards interactively in the UI.

## 6.6 AI Notes

- AI generates structured, bullet-point style study notes distinct from the narrative Summary — organized by topic/section where possible.

## 6.7 History Dashboard

- Displays a list of previously uploaded documents with timestamps.

- User can select a past document to revisit its generated materials without reprocessing.

- Data persists using a lightweight database (SQLite).

# 7. Non-Functional Requirements

- Usability: Clean, professional, SaaS-quality interface; mobile-responsive layout.

- Performance: AI-generation requests should provide clear loading feedback given expected multi-second API response times.

- Reliability: Graceful error handling for AI API failures, malformed files, or network issues.

- Cost: Must operate entirely on free-tier services (Gemini API free tier, Render free tier, GitHub Pages).

- Maintainability: Clear code organization and documentation to support the Day 10 maintenance phase and future roadmap additions.

# 8. High-Level Technical Approach

The application follows a decoupled architecture: a static frontend (HTML, CSS, vanilla JavaScript) communicates with a Python backend over a REST API. The backend handles file parsing, prompt construction, calls to the Gemini API, and persistence of document history in a lightweight SQLite database. The frontend is deployed on GitHub Pages; the backend is deployed on Render. Full technical and implementation detail is defined day-by-day in the accompanying Implementation Blueprint (Days 2–10), which serves as the single source of truth for the build phase.

# 9. User Flow (Core Journey)

- 1. User lands on the LearnInsight AI homepage/dashboard.

- 2. User uploads a PDF, DOCX, or TXT file.

- 3. System parses the file and sends content to the Gemini API.

- 4. System displays generated Summary, Simplified Explanation, Quiz, Flashcards, and AI Notes in an organized results view.

- 5. Document and its generated materials are saved to history.

- 6. User can revisit any past document from the dashboard at any time.

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Gemini API rate limits on free tier | Add request throttling/error handling; test with realistic usage volume early |
| Inconsistent AI output formatting (breaks UI rendering) | Use structured prompting (request JSON output) with validation/fallback parsing |
| File parsing failures for edge-case documents | Validate file type/size upfront; test with varied real-world sample files during Day 9 testing |
| Scope creep threatening Day 10 deadline | Strict adherence to defined v1.0 scope; AI Notes flagged as first feature to trim if behind schedule |

# 11. Future Roadmap (Post v1.0)

- YouTube video transcript ingestion as a new input source

- PowerPoint (PPT/PPTX) file support

- AI Chat with Documents for conversational Q&A

- Auto-generated Mind Maps for visual learners

- Progress tracking across study sessions and quiz attempts

- Advanced analytics dashboard (study patterns, performance over time)

- Multi-user accounts with authentication

# 12. Document Control

Project Name: LearnInsight AI

Prepared For: AB Talks 60-Day Claude AI Challenge — Capstone Project

Status: Approved — Foundation for Days 2–10 Implementation